# Product Roadmap

## Vision

Transform Perff AI from a managed affiliate network into a self-serve, AI-native affiliate platform — the Shopify of affiliate marketing for MENA and beyond.

## Roadmap Timeline

### 2026 H1 — Foundation Strengthening

| Quarter | Feature | Priority | Status |
| --- | --- | --- | --- |
| Q1 2026 | Self-serve brand onboarding (beta) | P0 | 🔨 Building |
| Q1 2026 | Enhanced reporting dashboards | P1 | 🔨 Building |
| Q1 2026 | Publisher performance tiers | P1 | ✅ Live |
| Q2 2026 | Self-serve brand dashboard (full) | P0 | 📋 Planned |
| Q2 2026 | Campaign templates (by vertical) | P1 | 📋 Planned |
| Q2 2026 | Mobile app (publisher-facing) | P2 | 📋 Planned |

### 2026 H2 — AI & API Expansion

| Quarter | Feature | Priority | Status |
| --- | --- | --- | --- |
| Q3 2026 | Fraud detection v2 (multi-layer) | P0 | 📋 Planned |
| Q3 2026 | E-commerce integrations (Shopify, Salla, Zid) | P1 | 📋 Planned |
| Q3 2026 | Webhook notifications for brands | P1 | 📋 Planned |
| Q4 2026 | API v1 (public beta) | P0 | 📋 Planned |
| Q4 2026 | Adaptive budget allocation v2 | P1 | 📋 Planned |
| Q4 2026 | Multi-touch attribution | P2 | 📋 Planned |

### 2027 H1 — Market Expansion

| Quarter | Feature | Priority | Status |
| --- | --- | --- | --- |
| Q1 2027 | SaaS pricing tier launch (self-serve) | P0 | 📋 Planned |
| Q1 2027 | Egypt market full launch | P0 | 📋 Planned |
| Q1 2027 | Multi-currency payment support | P1 | 📋 Planned |
| Q2 2027 | Publisher recommendation engine | P0 | 📋 Planned |
| Q2 2027 | Brand safety & content compliance tools | P1 | 📋 Planned |
| Q2 2027 | Influencer module (micro-influencer affiliates) | P2 | 📋 Planned |

### 2027 H2 — Intelligence Layer

| Quarter | Feature | Priority | Status |
| --- | --- | --- | --- |
| Q3 2027 | Arabic NLP engine (content analysis) | P1 | 📋 Planned |
| Q3 2027 | E-commerce platform connectors (WooCommerce, Magento) | P1 | 📋 Planned |
| Q3 2027 | Predictive lifetime value model | P2 | 📋 Planned |
| Q4 2027 | AI campaign assistant (NL interface) | P1 | 📋 Planned |
| Q4 2027 | Cross-channel attribution (social + affiliate) | P2 | 📋 Planned |
| Q4 2027 | Advanced analytics & BI suite | P1 | 📋 Planned |

### 2028 — Platform Maturity

| Quarter | Feature | Priority | Status |
| --- | --- | --- | --- |
| Q1 2028 | White-label solution for agencies & networks | P1 | 📋 Planned |
| Q1 2028 | API v2 (full programmatic access) | P0 | 📋 Planned |
| Q2 2028 | Southeast Asia market entry | P1 | 📋 Planned |
| Q2 2028 | Automated compliance & tax reporting | P2 | 📋 Planned |
| Q3 2028 | Real-time bidding for affiliate placements | P2 | 📋 Planned |
| Q4 2028 | AI-powered creative optimization | P2 | 📋 Planned |

## Product Evolution Model

2022–2024                2025–2026              2027–2028              2029+

┌───────────┐     ┌──────────────┐     ┌───────────────┐     ┌─────────────┐

│  MANAGED  │ →   │  HYBRID      │ →   │  SELF-SERVE   │ →   │  PLATFORM   │

│  NETWORK  │     │  NETWORK     │     │  + MANAGED    │     │  ECOSYSTEM  │

│           │     │              │     │               │     │             │

│ • Manual  │     │ • AI-assisted│     │ • Full self-  │     │ • White-    │

│   matching│     │   matching   │     │   serve       │     │   label     │

│ • Basic   │     │ • Smart      │     │ • SaaS tiers  │     │ • API-first │

│   tracking│     │   tracking   │     │ • Open API    │     │ • Ecosystem │

│ • Manual  │     │ • Automated  │     │ • AI-native   │     │ • Multi-    │

│   reports │     │   reports    │     │ • Marketplace │     │   region    │

└───────────┘     └──────────────┘     └───────────────┘     └─────────────┘

## Revenue Model Evolution

| Phase | Model | Revenue per Client |
| --- | --- | --- |
| Current (2024–2025) | Commission-based (% of attributed sales) | ~$24K/year ARR |
| Hybrid (2026) | Commission + SaaS subscription tiers | ~$30K/year |
| Platform (2027+) | SaaS (self-serve) + premium managed + API fees | ~$40K+/year |

### SaaS Tier Planning (Q1 2027)

| Tier | Monthly Price | Features |
| --- | --- | --- |
| Starter | $499/mo | 10 campaigns, 50 publishers, basic analytics, fraud protection |
| Growth | $1,499/mo | Unlimited campaigns, 250 publishers, AI optimization, API access |
| Enterprise | $3,999+/mo | Custom, managed service, premium support, custom integrations |

## Key Engineering Milestones Tied to Fundraise

The $8M pre-seed investment directly accelerates roadmap execution:

| Milestone | Investment Use | Timeline |
| --- | --- | --- |
| Fraud detection v2 | $800K (AI team expansion) | Q3 2026 |
| Public API v1 | $600K (Platform engineering) | Q4 2026 |
| Self-serve dashboard | $500K (Product + design) | Q2 2026 |
| Arabic NLP engine | $700K (NLP researchers) | Q3 2027 |
| SaaS infrastructure | $400K (Cloud + DevOps) | Q1 2027 |
| E-commerce connectors | $200K (Integration eng.) | Q3 2026 |

## Success Metrics by Phase

| Phase | KPI | Target |
| --- | --- | --- |
| 2026 | Self-serve brands onboarded | 20+ |
| 2026 | API beta users | 10+ |
| 2026 | Fraud detection rate | 98%+ |
| 2027 | SaaS subscribers | 50+ |
| 2027 | Total publishers | 2,000+ |
| 2027 | Annual revenue | $5M+ |
| 2028 | Markets active | 5+ (UAE, KSA, Egypt, Jordan, Kuwait) |
| 2028 | White-label clients | 5+ |
| 2028 | Annual revenue | $10M+ |

© 2026 Perff AI (Perff Inc.). Confidential & Proprietary.