# Perff AI — Post-Investment Milestones

Confidential — What $8M Unlocks in 12–24 Months

## Milestone Overview

The $8M pre-seed investment transforms Perff AI from a revenue-generating managed affiliate network into a self-serve, AI-native platform — the category-defining affiliate marketing platform for MENA.

| Timeframe | Theme | Revenue Target |
| --- | --- | --- |
| Months 1–6 (Q1–Q2 2026) | Build the Foundation | $3M ARR run rate |
| Months 7–12 (Q3–Q4 2026) | Launch the AI Platform | $4M+ ARR run rate |
| Months 13–18 (Q1–Q2 2027) | Expand Geographically | $6M ARR run rate |
| Months 19–24 (Q3–Q4 2027) | Achieve Scale | $8–9M ARR run rate |

## Phase 1: Build the Foundation (Months 1–6)

### Target: Transform team and infrastructure for scale

| Milestone | KPI / Deliverable | Target Date | Status |
| --- | --- | --- | --- |
| Engineering team hired | 8 engineers (from 2) | Q1 2026 | 📋 Planned |
| Product Manager hired | 1 PM driving roadmap | Q1 2026 | 📋 Planned |
| BD team expanded | 2 new BD managers (Dubai, Riyadh) | Q2 2026 | 📋 Planned |
| Self-serve brand dashboard (beta) | 5+ brands onboarded via self-serve | Q2 2026 | 📋 Planned |
| Riyadh office fully operational | KSA subsidiary registered, office live | Q2 2026 | 📋 Planned |
| Publisher network growth | 870 → 1,000+ publishers | Q2 2026 | 📋 Planned |
| Revenue | $150K/mo → $250K/mo | Q2 2026 | 📋 Planned |

### Key Decisions in Phase 1

- Final cloud architecture selection (AWS vs GCP for AI workloads)

- Hiring locations finalized (Amman vs Cairo vs remote for engineering)

- KSA entity structure determined (subsidiary vs branch)

- Board composition finalized

## Phase 2: Launch the AI Platform (Months 7–12)

### Target: Deploy AI competitive moat and reach product-market fit for self-serve

| Milestone | KPI / Deliverable | Target Date | Status |
| --- | --- | --- | --- |
| Fraud detection v2 deployed | 98%+ detection rate, <2% false positives | Q3 2026 | 📋 Planned |
| Self-serve dashboard GA | 20+ brands using self-serve | Q3 2026 | 📋 Planned |
| E-commerce integrations live | Shopify, Salla, Zid connectors | Q3 2026 | 📋 Planned |
| API v1 beta launched | 10+ API beta partners | Q4 2026 | 📋 Planned |
| Adaptive budget allocation v2 | Multi-objective optimization live | Q4 2026 | 📋 Planned |
| Publisher network | 1,000 → 1,200+ publishers | Q4 2026 | 📋 Planned |
| Enterprise brands | 50 → 80+ brands | Q4 2026 | 📋 Planned |
| Revenue | $250K/mo → $330K/mo ($4M+ ARR) | Q4 2026 | 📋 Planned |

### Key Deliverables in Phase 2

- Full AI stack operational (fraud v2 + scoring + matching + optimization)

- Platform ready for SaaS pricing tier

- KSA contributing 35%+ of revenue

- Investor board meeting #2 — Series A planning begins

## Phase 3: Expand Geographically (Months 13–18)

### Target: Enter Egypt and launch SaaS revenue stream

| Milestone | KPI / Deliverable | Target Date | Status |
| --- | --- | --- | --- |
| Egypt market entry | Cairo office opened, GAFI registration | Q1 2027 | 📋 Planned |
| Egypt team hired | 3 initial hires (Sales, Ops, Publisher Relations) | Q1 2027 | 📋 Planned |
| SaaS pricing tier launched | 10+ SaaS subscribers | Q1 2027 | 📋 Planned |
| Multi-currency payments | AED, SAR, EGP, JOD, USD payouts | Q1 2027 | 📋 Planned |
| Publisher recommendation engine v1 | AI-driven brand-publisher matching at scale | Q2 2027 | 📋 Planned |
| Publisher network | 1,200 → 1,500+ publishers | Q2 2027 | 📋 Planned |
| Egypt first revenue | $50K/mo Egypt revenue | Q2 2027 | 📋 Planned |
| Revenue | $330K/mo → $500K/mo ($6M ARR) | Q2 2027 | 📋 Planned |

### Key Deliverables in Phase 3

- Three-market presence (UAE, KSA, Egypt)

- SaaS revenue stream generating 10–15% of total revenue

- 100+ enterprise brands on platform

- Series A fundraise preparation — investment deck, metrics package

## Phase 4: Achieve Scale (Months 19–24)

### Target: Reach Series A–ready metrics

| Milestone | KPI / Deliverable | Target Date | Status |
| --- | --- | --- | --- |
| Arabic NLP engine deployed | Content analysis, brand safety, sentiment | Q3 2027 | 📋 Planned |
| Publisher network 2,000+ | Pan-MENA publisher coverage | Q3 2027 | 📋 Planned |
| 120+ enterprise brands | Across UAE, KSA, Egypt, GCC | Q3 2027 | 📋 Planned |
| AI Campaign Assistant | Natural language campaign management | Q4 2027 | 📋 Planned |
| SaaS at 15–20% of revenue | 50+ SaaS subscribers | Q4 2027 | 📋 Planned |
| Near-breakeven operations | EBITDA margin approaching 0% | Q4 2027 | 📋 Planned |
| Revenue | $500K/mo → $700K/mo ($8–9M ARR) | Q4 2027 | 📋 Planned |
| Series A initiated | Term sheet negotiations | Q4 2027 | 📋 Planned |

## Cumulative Milestone Summary

| Metric | Pre-Investment (Feb 2026) | +6 Months | +12 Months | +18 Months | +24 Months |
| --- | --- | --- | --- | --- | --- |
| Monthly Revenue | $150K | $250K | $330K | $500K | $700K |
| Annual Run Rate | $1.8M | $3.0M | $4.0M | $6.0M | $8.4M |
| Enterprise Brands | 50+ | 60+ | 80+ | 100+ | 120+ |
| Publishers | 870+ | 1,000+ | 1,200+ | 1,500+ | 2,000+ |
| Markets | 3 (UAE, KSA, JO) | 3 | 3 | 4 (+Egypt) | 5 (+Kuwait) |
| Team Size | 8 | 16 | 25 | 30 | 40 |
| AI Features Live | 4 | 5 | 7 | 8 | 10+ |
| SaaS Revenue % | 0% | 0% | 5% | 12% | 18% |

## Risk-Adjusted Milestones

### What Could Go Faster

| Scenario | Impact | Likelihood |
| --- | --- | --- |
| Viral publisher growth | Network hits 2,000+ by Q2 2027 | Medium (64% organic already) |
| Major enterprise deal | Single brand contract adds $500K+ ARR | Medium |
| SaaS product-market fit | SaaS revenue accelerates past projections | Medium |
| KSA Vision 2030 partnership | Government program sponsorship / grants | Low-Medium |

### What Could Go Slower

| Scenario | Impact | Mitigation |
| --- | --- | --- |
| Slower hiring in engineering | Product timeline delays 2–3 months | Pre-identified candidates; Amman talent pool strong |
| KSA entity formation delays | KSA revenue ramp delayed 1–2 quarters | Operating via UAE entity in parallel |
| Egypt market slower than expected | Egypt revenue <$50K/mo by Q2 2027 | Redirect resources to deeper KSA/UAE penetration |
| Longer sales cycles | Brand acquisition slower | Offset with stronger upsell of existing clients (NRR 120%+) |

## Series A Readiness Criteria

By the end of the 24-month post-investment period, Perff AI targets the following Series A benchmarks:

| Criterion | Target | Current Best-in-Class Benchmark |
| --- | --- | --- |
| ARR | $8–10M | $5–15M for Series A in MENA |
| YoY Growth | 100%+ | >80% for top quartile |
| Gross Margin | 70%+ | 65–80% marketplace |
| Net Revenue Retention | 120%+ | 110–130% |
| LTV/CAC | 8–10× | >3× is healthy |
| Market Position | #1 in MENA affiliate marketing | Category leader |
| Team Size | 35–40 | Scaled operations |
| SaaS Revenue Mix | 15–20% | Shows platform evolution |

## Investor Reporting Cadence

| Report | Frequency | Contents |
| --- | --- | --- |
| Monthly Update | Monthly | Revenue, KPIs, cash position, milestone progress |
| Board Package | Quarterly | Full financials, strategic review, competitive update |
| Annual Review | Annually | Year-in-review, audited financials, updated projections |
| Ad-Hoc Updates | As needed | Material events, major client wins, strategic pivots |

## The $8M Multiplier Effect

| What $8M Builds | Long-Term Value Created |
| --- | --- |
| AI models trained on MENA data | Compounding moat — gets smarter with every campaign |
| Publisher network scaled to 2,000+ | Network effects — more publishers → more brands → more publishers |
| Self-serve platform | Scalable revenue — growth decoupled from headcount |
| KSA + Egypt market positions | Geographic moat — first-mover in 3 of the 4 largest MENA markets |
| Engineering team scaled to 18 | Execution velocity — ship 4× faster than bootstrapped pace |
| Brand awareness and market leadership | Category ownership — Perff AI = MENA affiliate marketing |

$8M invested now creates $40M+ in annual revenue capacity by 2030. That's 5× revenue return on invested capital — before any equity appreciation.

© 2026 Perff AI (Perff Inc.). Confidential & Proprietary.